November Board Updates from the working group and other meetings

Executive Committee Meeting 21st October and 11th November

Attendees: Executive Committee members

The Executive Committee reviewed ongoing concerns about NHG’s governance, noting repeated failures to provide clear answers and a lack of senior representatives with full oversight at meetings.

The Executive reviewed and discussed ongoing concerns about NHG’s governance, communication, and project oversight.

Practical matters were also covered, including agreeing a process for arranging the Board Christmas meal and coordinating actions related to the windows correspondence.

The Executive discussed the setup of the new WDCO Instagram account and plans for WDCO’s contribution to the Winterfest event. Updates were noted regarding engagement with Skinners school and future collaboration opportunities.

The committee also discussed business related issues, including Berkeley’s approach to supporting local businesses and the question of business representation at the EMB.

Rent affordability and the need for an Equality Impact Assessment (EQIA) were discussed, with the Executive preparing questions for Board approval. The group also reviewed NHG’s Resident Association proposal and agreed that a wider discussion on Resident Associations should be added to the agenda for the November Board meeting.

Parking capacity at Ashview car park (Woodberry Grove North) and the need for cyclical maintenance planning were noted for follow up.

Preparations for the November Board meeting were outlined, including upcoming presentations from NHG and updates from the Design Committee.

Hackney Operation Meeting 30th October

Attendees from WDCO: William Sheehy, Phil Cooke and Mina Faragalla

The meeting highlighted ongoing challenges with the ageing lifts across the estate, with frequent breakdowns caused by obsolete parts and long off-site repair times. A four-year lift replacement programme has begun, starting with Rowley Gardens, and a revised lift protocol for supporting vulnerable residents is due shortly. Communication with residents about outages is being improved, though outdated contact information remains a barrier.

Voids: 106 void properties across the estate. A breakdown shows 33 in Phase 5, 26 in Phase 6, 21 in Phase 7, and 26 in Phase 8, with most unlettable homes located in Phase 6. These voids are mainly being refurbished for temporary accommodation to support decants.

Regarding Phase 3 new build decants, Block B contains 42 units, of which 13 have been let and 29 remain vacant, including 23 surplus homes (15 one beds, 5 two beds, and 3 three beds). A drop-in session will be held to encourage Phase 5 residents who have refused offers to reconsider, as this may be their last opportunity before waiting several years for alternative homes. Decisions on complex cases are expected shortly, and may involve independent review to ensure policy compliance.

Concerns were raised about increasing anti-social behaviour, unsecured block access and unclear CCTV coverage. Work is under way to secure more consistent ASB engagement and to clarify CCTV functionality. The community garden remains closed due to knotweed treatment and other issues.

Parking concerns are being addressed, with assurances that residents moving to Block B who currently hold a parking permit can apply for on street parking despite car free policy. Written FAQs will be provided to ensure clearer messaging.

Safer Community Meeting 6th November

Attendees from WDCO: William Sheehy and Phil Cooke 
The update highlighted that antisocial behaviour remains generally stable, though it is expected to increase over the Christmas period. Ongoing concerns include cannabis use and loitering around Spring Park, as well as the likelihood of rising phone thefts. Building access issues persist, particularly tailgating and unauthorised entry, with residents encouraged to report incidents to help build the necessary intelligence for police patrols.

Benches in phase 3 on Chaser Avenue and Annex Street have become focal points for antisocial behaviour, prompting some residents to request their removal. However, any changes will be carefully assessed to avoid disadvantaging those who rely on seating. A walkabout will determine possible solutions.

Improving communication with residents was identified as essential to building trust and reinforcing the value of reporting, even when immediate police action may not follow.

Safety concerns around construction hoardings particularly narrow pathways and poor lighting are being reviewed, with further improvements under consideration.

Police attendance at meetings has been inconsistent, so written updates will be requested when officers cannot attend, and meeting times may be adjusted to support better attendance.

Split Household Meeting

There have been no further meetings since the one held in September. The Chair has written to Cllr Nicholson to follow up on the outstanding actions from that meeting.

The email highlights concern about the lack of information regarding the Council’s review of the split household policy, including the delayed summary of legal advice that was previously agreed to be shared. It outlines the potential implications of the review on Phase 5 design and Phase 4 allocations, as well as the risk of inconsistency and inequity between phases if the policy is changed. It also notes that residents affected by the pause in the policy have not yet been informed. The email requests that the Council:

- confirm when the summary of recent legal advice will be provided;

- share a summary or copy of the original QC opinion on the Local Lettings Policy;

- clarify the expected timeline and consultation process for the review; and

- ensure clear communication to residents regarding the pause and review of the policy.

Chair meeting with MHDT 22nd October:

Attendees from WDCO: Adrian Essex

The meeting covered several operational and facilities related issues at the Centre. Concerns were raised about the persistent smell in the meeting room carpet, with a long term solution likely requiring replacement of the flooring, though current funding constraints limit options. Hybrid meeting arrangements were discussed, with acknowledgement that the existing setup is inadequate; they will explore suitable equipment to improve functionality.

Updates were given on Friends of Woodberry Down, who are receiving governance support to enable them to apply for small grants independently.

The Pavilion Project proposal was discussed, with a suggestion that it could be showcased through a public exhibition at the Centre. Perceptions about the Centre’s connectedness were raised, with clarification provided that the Centre remains well used and financially sustainable, though maintaining free or subsidised activities continues to be a challenge.